# SCIP Website: 3-Month Agile Project Plan

Last Updated: 01/06/2026

# Executive Summary

Project Goal: To successfully launch the SCIP global website with integrated e-commerce, talent acquisition, and analytics systems within a 90-day timeframe.

Core Methodology: Agile Sprints (2-week cycles) with clearly defined deliverables for each sprint.

# Phase 1: Sprint 0 - Foundation & Setup (Weeks 1-2)

Theme: "Laying the Groundwork"

| Week | Focus Area | Key Tasks & Deliverables |
| --- | --- | --- |
| 1 | Project Kick-off & Discovery | - Finalize project charter & secure stakeholder sign-off. - Assemble core teams (PM, Lead Dev, Lead Designer). - Conduct discovery workshops to finalize sitemap, user flows, and brand guidelines. - Set up project management tool (Google Sheet, Asana), communication channels (Slack, Discord), and documentation (Google Docs/Notion). |
| 2 | Tech Stack & Environment Setup | - Finalize and provision all technology decisions (AWS/Azure accounts, Vercel, Shopify Plus, PostgreSQL DB). - Set up development, staging, and production environments. - Initialize Git repositories and establish CI/CD pipeline basics. - Frontend: Initialize Next.js 15+ project with TypeScript and Tailwind CSS. - Backend: Set up Django/FastAPI project structure and connect to DB. |

### Sprint 0 Success Metrics:

- All development environments are live and accessible.

- CI/CD pipeline builds and deploys a "Hello World" frontend and backend.

- The complete project backlog is created and prioritized for Sprint 1.

# Phase 2: Sprint 1 & 2 - Core Website & CMS (Weeks 3-6)

Theme: "Building the Digital Front Door"

| Week | Focus Area | Key Tasks & Deliverables |
| --- | --- | --- |
| 3-4 | Sprint 1: Core Frontend & Backend | - Frontend: Develop reusable component library (Header, Footer, Buttons). Build static pages (Home, About, Mission, Contact) using responsive design. - Backend: Develop core API endpoints for content. Implement a user authentication foundation. - Design: Finalize all UI/UX designs for core pages and talent portal. |
| 5-6 | Sprint 2: Content Management & I18n | - Backend: Build and deploy the headless CMS (Strapi) and define content models. - Frontend: Integrate CMS with frontend pages. Implement multi-language routing and framework (i18next) for English, Spanish, French, and Mandarin. - Content Team: Begins populating the CMS with initial company content in all languages. |

### End of Month 1 Milestone:

- A fully responsive, multi-language company website is live on the staging environment.

- Content team can independently manage and update website copy and images via the CMS.

- Core SEO meta-tag structure is implemented.

# Phase 3: Sprint 3 & 4 - Talent Portal & E-commerce (Weeks 7-12)

Theme: "Adding Core Functionality"

| Week | Focus Area | Key Tasks & Deliverables |
| --- | --- | --- |
| 7-8 | Sprint 3: Talent Acquisition Portal | - Backend: Develop Job Posting, Application, and Candidate models & APIs. Integrate resume parsing service. - Frontend: Build public job listing pages and the internal candidate dashboard (ATS). - Integration: Set up email service (SendGrid/Postmark) for candidate communications. |
| 9-10 | Sprint 4: E-commerce Foundation | - Setup: Complete Shopify Plus store configuration (themes, taxes, shipping). - Integration: Develop and implement a custom Storefront API integration to seamlessly blend Shopify products with the Next.js frontend. - Frontend: Build product catalog and product detail pages within the main site. |
| 11-12 | Sprint 4 (Cont.): E-commerce & Analytics | - E-commerce: Implement the cart and checkout experience (leveraging Shopify's secure checkout). Complete payment gateway and inventory sync. - Analytics: Implement Google Analytics 4 with custom event tracking for page views, job applications, and "Add to Cart" actions. Set up base real-time dashboard. |

### End of Month 2 Milestone:

- Talent portal is functional; jobs can be posted and applications received.

- E-commerce product catalog is live; users can browse and purchase products.

- Basic analytics are tracking key user interactions.

# Phase 4: Sprint 5 & 6 - Testing, Launch & Handover (Weeks 13-14)

Theme: "Polishing and Going Live"

| Week | Focus Area | Key Tasks & Deliverables |
| --- | --- | --- |
| 13 | Sprint 5: Integration & User Acceptance Testing (UAT) | - Conduct end-to-end integration testing of all systems (Website -> CMS -> E-commerce -> Talent ATS -> Analytics). - Perform security, performance, and load testing. - Onboard a group of internal UAT testers to validate all functionality against requirements. - Fix all critical and high-priority bugs. |
| 14 | Sprint 6: Launch & Handover | - Go-Live: Execute deployment plan to production environment. - Monitor site performance and error logs (Sentry) closely for 48 hours. - Handover: Finalize all project documentation. - Conduct training sessions for content, HR, and e-commerce managers. - Officially hand over the project to the long-term maintenance team. |

### Project Completion Milestone (End of Week 14):

- The SCIP website is publicly live and fully functional.

- All success metrics are being actively monitored.

- The internal team is trained and empowered to manage the platform.